MCM — My Country Mobile

Billing — Deep Audit & Developer Handoff

What is built, what is not, what is coming, the Dialpad gap, endpoints and status

Area:  Admin console → Billing  (/admin-settings/billing/*)

Plus:  signup / trial / renewal payment, plan guards, and billing inside the phone app

Gateway:  Stripe (Elements + 3-D Secure), key from site config at runtime

Source:  /root/mycountrymobile-web  (~7,800 lines of billing UI)

Prepared:  3 September 2026

# Contents

# 1. Overview

Billing is one of the more finished areas of the product: a working Stripe integration (not a mock), covering the whole money path — choosing a plan at signup, paying with 3-D Secure, topping up a prepaid credit balance, saving cards, buying and returning seats and storage, changing/renewing/cancelling plans, and reviewing invoices, usage and a running statement. Most of what an admin needs day-to-day is live and wired to real endpoints.

A design principle runs through the code and is worth knowing before reading the detail: "unknown is never shown as zero." Wherever a price or figure has no reliable source, the UI prints "Not available yet" rather than a fabricated $0 — the developers’ note is that "‘free’ is the one wrong price nobody questions before they click." Many of the money-safety helpers exist purely to enforce that.

The genuinely unfinished items are a short, honest list, each labelled on screen: no server-generated PDF invoice, no in-app add-on purchasing, cost-centre codes saved but spend not split by them, and a few services showing an allowance without counting usage against it. This document catalogues all of it, with file references, endpoints, a status matrix, a Dialpad comparison, and a cleanup list for the developer picking it up.

# 2. Architecture & conventions

- Location & access. Everything is under /admin-settings/billing and is admin-only by design — deliberately moved off the phone-system feature flag ("who may look at money is an administrator question").

- Single source of truth. billing-sections.ts defines the section list; both the sidebar and the router read it, so a page cannot exist in one and not the other. A legacy /spending route 301-redirects into Usage.

- Gateway. Stripe via @stripe/react-stripe-js + Elements; publishable key from mainSiteInfo.stripe_publish_key at runtime (not hardcoded). Shared components/payment handles new-card capture, saved cards, and 3-D Secure (confirmCardPayment). No test keys or test card numbers in source.

- Server re-validation. Charge amounts are computed client-side but always sent with a server-issued tax_calculation_id, so the backend re-checks the amount.

- Money-safety libs. lib/billing-money.ts (rounding, USD format, $0.51 minimum charge, proration, knownNumber guard), lib/billing-usage.ts (80% warning threshold, overage math), lib/billing-alerts.ts (single-banner precedence), lib/plan-catalogue.ts (plans/allowances/add-on prices), lib/plan-allowance.ts (a tested charging engine, not yet consumed by screens).

# 3. Feature-by-feature detail

## 3.1 Summary — LIVE

Landing page; answers what you pay / what is next / what you have paid on one screen, reusing shared query keys so one cache serves all pages.

- Plan hero card (name, period, included minutes/SMS, per-licence price, licences on bill, next bill date/amount, suppressed when expired).

- Four tiles: Licences (assigned/purchased), Credit balance, This-month calling (estimate), Next payment.

- Primary saved card (brand + last4 + expiry), recent invoices (5), and a single alert banner (suspended / expired / payment failed / no card / card expiring / trial ending) via billingAlert().

pages/admin-settings/billing/summary/index.tsx · lib/billing-alerts.ts

## 3.2 Usage — LIVE (voice/SMS); partial elsewhere

- Allowance table (Service/Included/Used/Over/Rate/Cost): voice minutes & text messages LIVE; toll-free, AI voice minutes-used, AI replies-used, picture messages, transcription = "Not available yet" (allowance shown, usage not metered).

- Period total + breakdown by person/destination/direction (top 8), CSV export, and an incomplete-data warning when paging is capped. LIVE, agrees with the invoice by construction.

pages/admin-settings/billing/usage/index.tsx · lib/billing-usage.ts

## 3.3 Plan — LIVE

- Shows current plan, a change-at-renewal banner, next billing, AI allowances (admin-only), calling/text usage.

- Actions: Change Plan, Renew, Upgrade (trial), Cancel Subscription, Revoke/Cancel request, Download invoice. Stripe PaymentScreen + 3DS.

- Change-plan: CURRENT/UPGRADE/DOWNGRADE classification, monthly/annual toggle, live tax + proration, REQUESTED (end of cycle) vs IMMEDIATE (now, only when durations match). Unpriced plan shown but not buyable.

plan/index.tsx · plan/change-plan.tsx · plan/rate-details.tsx · plan/plan-comparison.tsx

## 3.4 Licences & resources — LIVE

- Seats: buy (live tax + prorated quote, 3DS), remove/downgrade, assign, and idle-seat detection (reads tail pages to surface paid-but-unassigned seats + bulk remove).

- Storage: usage pie + buy extra GB (per-GB, prorated, 3DS). Numbers (DID list), AI agent costing, per-country rates: read-only tables.

plan/license-management/index.tsx · plan/storage/index.tsx · plan/dids-list · plan/agent-costing

## 3.5 Credit & payment — LIVE

- Top-up: preset amounts ($20–$200, no free-text amount), Stripe + 3DS, optional save-card.

- Saved cards: add (Stripe Elements), list, delete, set default.

- Auto-recharge (threshold + refill) and low-balance alert; mutually exclusive; RBAC-gated on billing.action.view.

purchase/top-up.tsx · purchase/manage-cards.tsx · purchase/add-card-modal.tsx · purchase/auto-purchase.tsx · components/payment

## 3.6 Invoices — LIVE (except PDF)

- List: date, number, amount+tax, description, paid-with, status; filters (number/year/date-range); expand to line items; failed → "why it failed" reason; CSV export.

- Details drawer: receipt-style table, per-seat tax split, processing fee derived, client screenshot-to-PDF.

- Coming soon: real server-generated PDF invoice — code: "The platform has no invoice-document service… A formal PDF invoice is not available yet."

invoice/index.tsx · invoice/invoice-lines.tsx · invoice/invoice-details.tsx

## 3.7 Statement — LIVE

- Running ledger (charged-to-date / pending / failed / wallet balance) + plan meters + transactions (recent 12); reads every page so it never understates. No filters or export.

statement/index.tsx

## 3.8 Add-ons — informational (buying NOT wired)

- Plan-inclusion badges are LIVE; buying is deliberately not wired ("There is no purchase button… speak to your account manager") because the only licence-buy endpoint trusts the browser’s amount. Most prices "Not available yet" (only International $20 + AI voice real).

add-ons/index.tsx · lib/addons.ts

## 3.9 Modules & access — LIVE (read-only diagnostic)

- Explains per module: Included / Switched off / Not provisioned, and Shown/Hidden in menu. Nothing purchasable (provisioning is a plan change).

modules/index.tsx

## 3.10 Cost centres — CRUD LIVE; spend-split coming soon

- Create/rename/archive reporting codes, stored on the company record (settings.cost_centres). Spend-splitting/reporting not wired — allocation engine written & tested in lib/cost-centres.ts but connected to nothing.

cost-centres/index.tsx · lib/cost-centres.ts

## 3.11 Signup / trial / renewal + guards — LIVE

- Signup: pick seats, pay (Stripe+3DS) or start trial ($0); branches signup / signup-on-trial / initial-plan-payment. Live tax quote, "1 DID free".

- Renew-plan (expired): renew or upgrade-from-trial, Stripe+3DS, forces re-login, traps navigation.

- Guards: plan-pending redirect, upgrade-required panels, floating plan widget, starter-plan check (brittle string match).

- User-facing bug: signup payment mutations have empty onError handlers (failure toast commented out) — a declined card during signup shows the customer nothing.

signup/payment.tsx · signup/plan-summary.tsx · login/renew-plan.tsx · auth/plan-pending-guard.tsx · components/custom/plan-widget.tsx

# 4. Billing inside the phone app

Distinct from the admin console, this is what an agent sees in the /phone dialer.

Present: the app header shows the credit balance with an "Add Credit" shortcut to the top-up page; an account-state banner appears app-wide when a plan is expired / suspended / payment-failed (explaining why buttons are disabled, on whatever screen the person is on); and the messaging UI shows a per-SMS cost preview before sending (via use-sms-rate-credits.ts).

Missing: voice calls show no cost anywhere (no rate before, no running cost during, no charge after); the header balance does not decrement live during a call; nothing in the front end blocks a call on low/zero balance (left to the server); and a DialpadBalance chip built for the dialer is commented out in dialpad-mini-frame.tsx, so the balance shows in the header but not inside the phone panel. Net: the phone tells an agent what a text costs but never what a call costs.

components/dialpad/components/dialpad-balance.tsx (disabled) · dialpad-mini-frame.tsx:171 · hooks/use-sms-rate-credits.ts · components/mcm/account-state-banner.tsx · components/custom/header/index.tsx

# 5. Competitor gap — Dialpad

Note the model difference: Dialpad sells a per-seat subscription with unlimited domestic calling included; MCM is a subscription plus a prepaid credit wallet with pay-as-you-go overage. Not apples-to-apples, but these are the billing capabilities Dialpad provides that MCM does not today (the bottom three rows are things MCM does that Dialpad’s model does not).

| Capability | Dialpad | MCM today |
| --- | --- | --- |
| Downloadable PDF invoice | Yes (self-serve portal) | No — screenshot-to-PDF only |
| Buy add-ons self-serve | Yes, charged in-app | No — catalogue only |
| Annual billing self-serve | Yes, discounted | By request; annual price often "not available" |
| Published transparent pricing | Yes (website) | Front-end-defined; some "not available" |
| Full usage metering & analytics | Yes, all billable services | Calls & SMS only; AI/toll-free/MMS/transcription not yet |
| Spend by team / department | Yes | Cost-centre labels only; no split yet |
| SSO for admins | Yes (Google/Okta/SAML) | Not yet (planned) |
| Invoice / ACH for large accounts | Yes | Card + prepaid wallet only |
| Multi-currency billing | Yes (supported regions) | USD only (hardcoded) |
| Prepaid credit wallet | Not in model | Yes |
| Auto top-up & low-balance alert | Not in model | Yes |
| Per-SMS cost shown before send | Not surfaced | Yes |

Dialpad capabilities are described from general product knowledge, not a live account — treat as an informed reference. A buyer wanting prepaid pay-as-you-go control is better served by MCM; one wanting a per-seat subscription with monthly PDF invoices and full self-service is, today, better served by Dialpad.

# 6. API endpoints

| Function / area | Method | Endpoint |
| --- | --- | --- |
| Current plan detail | POST | /api/user/current-plan-detail |
| Plans list / info | POST | /api/plan/list , /api/plan/info |
| Rates (voice / SMS) | POST | /api/plan/get-rate , /api/plan/get-sms-rate |
| Change / cancel plan | POST | /api/plan/change/request , /api/plan/cancel/request |
| Prorated cost / tax | POST | /api/plan/get-prorated-cost , /api/plan/calculate-tax , GET_TAXES_AND_FEES |
| Storage | POST | /api/plan/get-bucket-size , /api/plan/buy-extra-storage |
| Customize plan (lead) | POST | /api/plan/customize-plan , REQUEST_CUSTOMIZE_PLAN |
| Licences (seats) | POST | /api/user/buy-license , /api/user/licenses , /api/user/revoke-license |
| Cards | POST | /api/card/list , /api/card/add , /api/card/delete , /api/card/set-default |
| Top-up / charge | POST | /api/payment/add-fundV2 , /api/payment/charge |
| Auto-recharge / low-balance | POST | /api/user/update-auto-recharge-settings , /update-low-balance-settings |
| Invoices / payment info | POST/GET/DEL | /api/billing/list , /api/payment/info , /api/payment/delete |
| DID billing | POST | /api/did/billing-details |
| Signup / trial | POST | SIGNUP , SIGNUP_ON_TRIAL , /api/payment/initial-plan-payment |
| Renewal / trial upgrade | POST | /api/payment/plan-renew , /api/payment/upgrade-trial-plan |

# 7. Build status matrix

| Capability | Status |
| --- | --- |
| Summary (plan, tiles, cards, invoices, alerts) | LIVE |
| Usage — voice/SMS allowances, breakdown, CSV | LIVE |
| Plan — change / renew / cancel / trial upgrade | LIVE |
| Licences — buy / remove / assign, idle detection | LIVE |
| Storage — buy extra GB (prorated, 3DS) | LIVE |
| Rates / DID list / AI agent costing | LIVE |
| Credit top-up (Stripe + 3DS) | LIVE |
| Cards — add / list / delete / set default | LIVE |
| Auto top-up + low-balance alert | LIVE |
| Invoices — list / filters / lines / details / CSV | LIVE |
| Statement — ledger + meters | LIVE |
| Signup / trial / renewal payment | LIVE |
| Plan guards (pending / upgrade / widget) | LIVE |
| Modules & access | READ-ONLY |
| Cost-centre directory CRUD | LIVE |
| Customize-plan modal (lead capture) | LIVE |
| Phone header balance + Add Credit | LIVE |
| Per-SMS cost preview | LIVE |
| Account-state banner (app-wide) | LIVE |
| Server-generated PDF invoice | COMING SOON |
| Buy add-ons in-app | COMING SOON |
| Cost-centre spend split / reporting | COMING SOON |
| AI / toll-free / MMS / transcription usage metering | COMING SOON |
| Annual billing self-serve | COMING SOON |
| SSO for billing admins | NOT BUILT (planned) |
| Multi-currency billing | NOT BUILT (USD only) |
| Invoice / ACH for large accounts | NOT BUILT |
| Voice-call cost / rate in phone | NOT BUILT |
| Live balance decrement during call | NOT BUILT |
| Front-end low-balance call block | NOT BUILT |
| Dialpad balance chip (built, disabled) | NOT BUILT (commented out) |
| Free-text top-up amount | NOT BUILT (presets only) |

# 8. What is not built / coming soon

Labelled on screen as coming: server-generated PDF invoice; in-app add-on purchasing; cost-centre spend-splitting & reporting; metering AI minutes/replies, toll-free minutes, picture messages and transcription against their allowances.

Present but limited: top-up is preset-only (no free-text amount); statement has no filter/export; the dialpad balance chip is disabled; annual billing is "by request" not self-serve.

Absent (no on-screen note): any voice-call cost/rate/running balance in the phone; live balance decrement during a call; a front-end block on calling with insufficient funds; SSO; multi-currency; invoice/ACH billing.

# 9. Bugs, dead code & cleanup (developer list)

## Functional / user-facing

- Silent signup payment failures — empty onError handlers in payment.tsx (failure toast commented out). Restore feedback on declined/failed charges. signup/payment.tsx

- Card-holder name discarded — captured & required in add-card, never sent to Stripe/backend. purchase/add-card-modal.tsx

- Saved cards always show Visa regardless of brand. components/payment/index.tsx

- payment_verified checked in 8 nested paths — backend returns the flag inconsistently; normalise at source. components/custom/plan-widget.tsx

- Starter-plan check is a name string match — renaming the plan silently breaks it. hooks/use-is-starter-plan.ts

- add-card missing return after Stripe-not-ready alert (falls into try). purchase/add-card-modal.tsx

## Debug left in production

- console.log in top-up (buyData), storage buy handler, signup payment (rowData, signupOnTrial), agent paths, queue call-logs.

## Dead / commented & cosmetic

- Large commented blocks in plan index (a whole Billing & Payments card), renew-plan, payment-success popup; commented top-up tiers $500–$5000; stray "}" inside className template strings; typos isConfimationModal / isDowngradClicked; stub payment-success route (only redirects); header comment says "nine sections" but there are ten.

## Design notes

- Plan/add-on prices are front-end-defined (plan-catalogue.ts) and can drift from server plan records — consider serving them from the backend.

- lib/plan-allowance.ts is a tested charging engine not consumed by any screen — either wire it or note it as reference.

# 10. Prioritised roadmap

- Fix silent signup payment failures (restore error handlers) — losing conversions quietly.

- Build the invoice-document service → real downloadable PDF invoices; retire the screenshot-PDF. Closes the top Dialpad gap.

- Meter the unwired usage services (AI minutes/replies, toll-free, MMS, transcription) so Usage is complete.

- Give voice calls cost visibility in the phone (rate/cost like SMS) and re-enable the dialpad balance chip; consider live balance decrement + low-balance guard.

- Wire the cost-centre allocation engine into reports/invoices; enable spend-by-team. Enable self-serve add-on buying via a server-priced endpoint.

- Enterprise gaps — SSO for admins, annual-billing self-serve, multi-currency, and invoice/ACH billing (the remaining Dialpad gaps for larger buyers).

- Cleanups — remove console.logs, send/drop the card name, show real card brand, add free-text top-up, normalise payment_verified, fix className typos, and serve plan prices from the backend to stop drift.

Compiled from a full read of the billing UI in /root/mycountrymobile-web on 3 September 2026 (summary, usage, statement, plan, licences, storage, rates, purchase, cards, invoices, add-ons, cost-centres, modules, signup/renewal payment, guards, and the phone-app billing touchpoints), plus the billing API surface. Backend services were not read; server behaviour is inferred from the front-end calls. Dialpad comparison is an informed reference, not a scraped feature list.